## Slide 1
Status of the Project
Xevi Serra
20. 07. 2020
Notes: Note: Please After adding your picture to “Image Place Holder” by “Drag & Drop”, right click on it and “Send it Back”.

## Slide 2
Project Status
On 1st September 2015 MAXIV and ALBA signed a Collaboration Agreement.
  The collaboration is for the development and production of a 4ch electrometer with the following specs:

## Slide 3
Steering Committee responsibility (our objectives of this meeting)
                Monitor and assess the progress of the Collaboration,
                Authorize access of new Parties to the Collaboration.
                Build a common view of development plans, examine, discuss and, as appropriate, approve proposals for new developments
                Decide on the classification of new developments (Core Component, Compatible Component, etc.), and ensure the compatibility of Core Components,
                Ensure that IP issues are formally clarified before any new development is undertaken.
Em# is divided in three types of components:
  ALBA Em Current Amplifier
  Em# Core components
  Em# Compatible components
Project Status
                ALBA/CELLS is responsible of Em Current Amplifier and Em# Core components (existing a financial compensation):
      Bugs solving
      Obsolescence
      Updated production documentation
      Maintain technical repository available for members
      Technical assistance (after invoicing)
                To Govern the agreemenet an Steering Committee is formed that shall meet at least every 12 months in a official yearly meeting.

## Slide 4
The total duration of the agreement is 5 years. Until 1st September 2020.
Project Status
Objectives of 2020 Em# annual meeting:
20-07-2020 conclusion of current stage of five years.
  Putting in common last development state of the project.
  Reviewing pending actions from last annual meeting.
  Planning actions for the rest of the agreement (1 September 2020).
  Working in the final Review of the Project report that we shall write in few weeks.
21-07-2020 discussion about possible collaboration renewal and common interests.

## Slide 5
5
Background
Collaboration agreement signature with a duration of 5 years.
September 2015
First completely functional unit of Em#
May 2017
Last annual Em# project meeting
July 2019

## Slide 6
6
Review of last Meeting highlights
Update from official version 1.0.00 to the new official version 1.3.03
Software version
Assembled: 15 HV and 9 LV
ALBA PRODUCTION
NUC and SPEC get obolescence. The strategy is to do a provision for futrure
Obsolescence
Assembled: 50LV and 25HV New assembly: 15 units
MAXIV PRODUCTION
Reported that ALBA sends 2 units to be tested at ESRF and 1 unit sold to SOLARIS
Other facilities
Highlight that collaboration agreement ends on 1st September 2020
Collaboration
Done a list with priority of the tasks to carry on during next year
List of open points
Were planned 3 meeting: September 19 January 20 June 20 in Lund
Meetings Planning

## Slide 7
7
Review of open points
Priority 1

## Slide 8
8
Review of open points
Priority 2

## Slide 9
9
Review of open points
Priority 3

## Slide 10
10
Review of Wishes

## Slide 11
11
When a door closes, a window opens
Targets were achieved
Last year Em# project was internally closed in ALBA.
Support is already alive
Closure of Em# project
With the aim to take advantage of the experience of Harmony. And focus on finding a new HW to be used in new developments, and as a substitute of NUC and SPEC6 boards
Rhythm project
The heart of the electrometer, needs to be redesigned to adapt to new requirements More bandwidth and lower current ranges. Without forget the never-ends target: noise reduction.
New Current Amplifier

## Slide 12
www.albasynchrotron.es
Carrer de la Llum 2-26
08290 Cerdanyola del Vallès, Barcelona, Spain
Tel: +34 93 592 43 00
@albasynchrotron
Notes: Note: Please After adding your picture to “Image Place Holder” by “Drag & Drop”, right click on it and “Send it Back”.

## Slide 13
Separador Lorem ipsum dolor sit
Notes: Note: Please After adding your picture to “Image Place Holder” by “Drag & Drop”, right click on it and “Send it Back”.

## Slide 14
14
Titular
Sed ut perspiciatis unde omnis iste natus error sit volup tatem accus antium dolor emque lauda nt ium, totam rem aperiam, eaque ipsa quae ab illo inventore very tatis et quasi architecto beatae vitae dicta sunt explicabo. Sed ut perspic iatis unde omnis iste natus error sit volup tatem accus antium. Sed ut perspiciatis unde omnis iste natus error sit volup tatem accus antium dolor emque lauda nt ium, totam rem aperiam, eaque ipsa quae ab illo inventore very tatis et quasi architecto beatae vitae dicta sunt explicabo. Sed ut perspic iatis unde omnis iste natus error sit volup tatem accus antium.
Sed ut perspic iatis unde omnis iste natus error sit volup tatem accus antium. Sed ut perspiciatis unde omnis iste natus error sit volup tatem accus antium dolor emque lauda nt ium, totam rem aperiam, eaque ipsa quae ab illo inventore.

## Slide 15
15
Titular
Sed ut perspiciatis unde omnis iste natus error sit volup m accus antium dolor emque lauda nt ium, totam rem aperiam, eaque ipsa quae ab illo inventore very tatis et quasi architecto beatae vitae dicta sunt explicabo.
Subtitular
Sed ut perspiciatis unde omnis iste natus error sit volup m accus antium dolor emque lauda nt ium, totam rem aperiam, eaque ipsa quae ab illo inventore very tatis et quasi architecto beatae vitae dicta sunt explicabo.
Subtitular
Sed ut perspiciatis unde omnis iste natus error sit volup m accus antium dolor emque lauda nt ium, totam rem aperiam, eaque ipsa quae ab illo inventore very tatis et quasi architecto beatae vitae dicta sunt explicabo.
Subtitular